Initial Project Planning Template

| Date | 29 June 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Personalized Networking Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the FastAPI and Streamlit project environment. | 2 | High | Madhulika, Meghana | 26 June 2026 | 27 June 2026 |
| Sprint-1 | AI Model Integration | USN-2 | As a user, I can generate personalized conversation starters from event details. | 5 | High | Madhulika | 27 June 2026 | 28 June 2026 |
| Sprint-1 | Fact Checking | USN-3 | As a user, I can verify facts using the Wikipedia API. | 3 | High | Meghana | 28 June 2026 | 29 June 2026 |
| Sprint-2 | Conversation History | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Meghana | 29 June 2026 | 1 July 2026 |
| Sprint-2 | Feedback System | USN-5 | As a user, I can view previously generated conversations. | 2 | Medium | Madhulika | 1 July 2026 | 2 July 2026 |
| Sprint-2 | Testing & Deployment | USN-6 | As a user, I can provide feedback on generated conversation starters. | 3 | High | Madhulika, Meghana | 2 July 2026 | 3 July 2026 |